# AqariX AI: Development Prioritization Roadmap for Irbid Launch

This document defines the implementation roadmap, dependencies, and immediate start points for the AqariX AI engine, focused exclusively on the Irbid micro-market.

---

## 1. Prioritization Roadmap

The development process is structured into three consecutive tiers based on technical dependencies and direct business impact.

### Phase 1: Ingestion & Spatial Foundation (Highest Priority)

This phase is the foundational layer. Without a structured, spatial data repository, downstream models cannot be trained or optimized.

1. Dialect Ingestion & NLP Normalization:

*Why?* Public real estate listings in Irbid are unstructured and heavily dialect-dependent, containing specific terms from university students and summer expats (e.g., "قريبة من البوابة" - close to the gate, "بداعي السفر" - motivated seller due to travel, "سكن شباب" - student/single housing).

2. PostGIS & Spatial Infrastructure:

*Why?* Proximity to major landmarks (Yarmouk University, JUST gates, King Abdullah University Hospital, University Street) dictates the pricing gradient in Irbid. A spatial graph is critical to model these relationships.

3. Classifieds Scraper Orchestrator:

*Why?* Necessary to automatically extract public listings from Facebook groups and local classified sites to bootstrap our baseline listings database.

### Phase 2: Core UX (Medium Priority)

Once structured, location-indexed listings are available, we begin building the core analytics.

1. Two-Stage Automated Valuation Model (AVM):

Combines structural parameters (bedrooms, finishes) via LightGBM with spatial residuals adjustment via Graph Convolutional Networks (GCN) to produce highly accurate property valuations.

2. Multi-Task Computer Vision:

Automatically assesses listing photo quality, flags duplicate fraud, and extracts spec details (e.g., detecting student-friendly studio setups).

### Phase 3: Advanced Intelligence (Long-Term Priority)

Advanced user-facing intelligence and investor-grade predictive planning.

1. Buyer Intelligence Engine:

Implements dual-encoder vector matching to recommend listings based on user search behavior (e.g., segregating student group rentals from family buyers).

2. Investor & Developer Predictive Analytics:

Forecasts Irbid's future growth axes (e.g., expansions along the JUST highway corridor or Southern Irbid residential zones) using hybrid time-series modeling.

---

## 2. Where Do We Start? (Immediate Action Plan)

To minimize deployment friction, the development team will follow this sequential path:

### Step 1: Local Dialect NLP Parser (First Coding Step)

Goal: Write the regex and heuristic lookup dictionaries to standardize Arabic real estate text (e.g., mapping "البوابة الشمالية" to specific geographical coordinates and parsing "سكن طلاب").

Target File: `services/api/app/nlp/dialect_parser.py`

### Step 2: Spatial Database Setup (PostGIS)

Goal: Launch the Docker container containing PostgreSQL, PostGIS (geospatial), and pgvector (vector search) extensions.

Target Files: `docker-compose.yml` and `infra/neon/setup.sql`

### Step 3: Classified Scraper Ingestion

Goal: Deploy the public listing scraping jobs to collect real-world data across Irbid districts.

Target Folder: `services/jobs/scraper/`